Bağcılar Municipality implementation SECAP Roadmap - focused on International Financial instruments

1. Buildings Sector (Renovation, Efficiency, Solar Integration)

Target Actions:

- Renovate 1.1 million m²/year of building stock.

- Install 210 MW of solar PV (~284 GWh/year).

- Apply heat pumps, insulation, efficient lighting.

Investment Need:

- ~€300 million/year for renovations.

Financing Instruments:

| Instrument | Description | Use in Bağcılar SECAP | Contact Point |
| --- | --- | --- | --- |
| EIB – ELENA | Up to 90% grant for preparation costs (>€30M projects) | Feasibility studies, audits, procurement docs for building and PV programs | European Investment Bank (via IMM or direct) |
| World Bank – ECARES | $1B for Türkiye – distributed solar & storage | Municipal building PV, storage pilots on schools, parking lots | Turkish Ministry of Energy & WB Country Office |
| EBRD – TurSEFF III | Credit lines via local banks and leasing firms | Energy efficiency upgrades in municipal/residential buildings | Partner banks (TSKB, Garanti, AkLease, etc.) |
| EBRD – GEFF Türkiye | €500M + €20M CTF concessional | SME/ESCO-led retrofits, commercial buildings | TSKB, İşbank |
| TuREEFF | $350M for household retrofits | Residential insulation, boiler upgrades | TSKB |
| EU/Gap Fund | Grants + TA for pre-investment work | MRV system, SECAP monitoring tools | GIZ / WB Urban Team |

2. Transportation Sector (EV, Public Transport, Smart Mobility)

Target Actions:

- Electrify municipal fleet and support EV adoption (target: 32,000 EVs).

- Extend bike lanes, pedestrian zones.

- Deploy smart traffic signaling.

Investment Need:

- ~€960 million total (EVs, infrastructure)Bagcilar Municipality S….

- ~€140 million/year for EV transition.

Financing Instruments:

| Instrument | Description | Use in Bağcılar | Notes |
| --- | --- | --- | --- |
| EBRD – Green Municipal Lending (MunSIFF) | Potential €50M framework | Street lighting, e-buses, EV infrastructure | Expected pilot via TurSEFF |
| IFC + MIGA | Private capital mobilization, risk insurance | E-bus PPPs, EV charging stations | Via public-private partnerships |
| ELENA (Mobility) | Covers 90% of prep costs for ≥€30M transport plans | Urban mobility planning, e-fleet analysis | Combine with IMM transport planning |
| GEFF / TuREEFF | Loans for EV purchases (private fleet) | Electric taxi programs, freight vehicle incentives | Needs outreach to local drivers, SMEs |
| CTF (via GEFF/TurSEFF) | Concessional co-financing | Low-interest loans for EV infrastructure | Integrate into PV+EV bundles |

3. Waste and Wastewater (CH₄/N₂O Mitigation, Circular Economy)

Target Actions:

- Improve waste separation/recycling rates.

- Reduce wastewater CH₄ and N₂O emissions.

- Develop local biogas recovery pilots.

Investment Need:

- €20–30 million (WWTP improvements, pilot compost/biogas plants).

Financing Instruments:

| Instrument | Description | Use Case | Notes |
| --- | --- | --- | --- |
| EBRD – TC (Technical Cooperation) | Covers project design, E&S compliance | Feasibility for anaerobic digestion and biogas plants | Use with waste audits |
| GEFF | EE/RE investments in water and waste | Small-scale anaerobic digestion, composting | Partner via municipal SPVs or cooperatives |
| CTF / GCF (Green Climate Fund) | Large-scale co-financing | Potential if bundled into city-wide circular economy | Requires coordination with MoEUCC |
| EU LIFE Programme | Grants for environmental innovation | Climate-smart waste management pilots | Calls published annually |

4. Cross-Cutting: Capacity Building, MRV, Public Engagement

Target Actions:

- Develop digital MRV system.

- Engage citizens and SMEs in energy reduction.

- Mainstream SECAP into all urban plans.

Investment Need:

- €2–5 million (planning, IT, training, campaigns).

Financing Instruments:

| Instrument | Description | Use Case | Notes |
| --- | --- | --- | --- |
| City Climate Finance Gap Fund | Technical assistance, capacity building | MRV tools, integration of SECAP into budget & planning | Use with ELENA |
| EBRD – Tailored TC | Hands-on advisory, capacity, compliance | Institutional strengthening | Can fund consultants, software |
| EU Horizon / Interreg | Innovation grants | SECAP modeling, data analytics, digital twin | Partner with Istanbul universities |
| IMM / UMT / MoEUCC | Software and co-funding | Immersive dashboards, apps, reporting templates | Use Bandırma-style modelBandırma Municipality_Q… |

Implementation Notes

- Blended Financing Strategy: Combine grants (ELENA, Gap Fund) with concessional loans (TurSEFF, GEFF, ECARES) and local equity (IMM, MoEUCC).

- Use Local Banks: Engage TSKB, TKYB, Garanti, İş Leasing as executing partners for loan disbursement.

- ESG Compliance: Meet EBRD/IFC safeguards from the start to ensure bankability.