Istambul Municipality implementation SECAP Roadmap - focused on International Financial instruments

I. Renewable Energy (RE) Projects

Goal: Generate 50% of IMM electricity from renewables by 2030

Key Projects:

- 8.6 MWp solar in Metro Istanbul

- Rooftop PVs on IMM buildings

- Wind-solar hybrids in municipal zones

Financing Steps:

- ELENA (EIB) – Project Preparation Grant

  - Action: Apply for ELENA to cover 90% of preparatory costs (technical design, audits, bundling >€30M)

  - Timeline: Q3 2024

  - Lead: IMM Strategy & Investment Department

- ECARES (World Bank Türkiye window – $1B)

  - Action: Submit pipeline to TKYB (Turkish Development Bank) for solar and storage investment in public assets.

  - Steps:

    - Conduct prefeasibility with IMM subsidiaries (e.g., Metro Istanbul, IETT)

    - Prepare application with CPMA and WB guidance

    - Integrate auction model guidance from WB

- GEFF Türkiye (EBRD) – Loan via Local Banks

  - Action: Engage with EBRD’s partner banks (TSKB, AkLease)

  - Use Case: On-lending for IMM-owned commercial rooftops or affiliated facilities

II. Energy Efficiency in Public Infrastructure

Goal: Save 250,000 MWh/year by 2030 through retrofits

Key Projects:

- HVAC and lighting retrofit in Metro stations

- Energy monitoring at İSKİ facilities

- Building envelope retrofits

Financing Steps:

- TurSEFF III (EBRD)

  - Action: Structure a €10–20M loan through partner banks for building upgrades

  - Steps:

    - Engage with local energy efficiency consultants (Stantec/ICF)

    - Prepare detailed investment plan and ROI calculation

    - Align with TurSEFF eligibility criteria

- CTF (Clean Technology Fund) Co-financing

  - Action: Pair with EBRD or WB for concessional portion (up to 30%)

  - Lead: IMM + ILBANK coordination

- EIB Climate Bank Loan

  - Action: Bundle public building retrofits for direct EIB engagement if >€50M

III. Climate Adaptation & Green Urban Infrastructure

Goal: Increase urban cooling capacity and storm resilience

Key Projects:

- Permeable pavement, urban canals

- Greening bus stops and sidewalks

- Green roof retrofits

Financing Steps:

- EU Green Deal + EIB Natural Capital Financing Facility

  - Action: Apply for green urban mobility and cooling projects

  - Steps:

    - Map co-benefits (cooling + stormwater)

    - Prepare adaptation investment package

- WB Climate Finance Gap Fund

  - Action: Apply for technical assistance on adaptation finance structuring

  - Lead: IMM Climate Office

- Nature-based Solutions (NBS) EU LIFE Grants

  - Action: Submit in 2025 call for small urban pilots (green corridors)

IV. Citizen-Level Energy Poverty Mitigation

Goal: Establish AEDM advisory services, install solar in 1,000 low-income homes

Financing Steps:

- IFC & MIGA – Guarantee for Private Solar Providers

  - Action: Use public-private model (YES platform) to allow leasing/PPAs

  - Structure: IMM provides rooftop access; IFC/MIGA de-risk investment

- ELENA for Residential Aggregation

  - Action: Partner with İBB subsidiaries to bundle >€30M residential solar & efficiency investments

  - Timeline: 2025–2026

V. Monitoring, Reporting & Verification (MRV) Systems

Goal: Deploy ISO 50001 systems and digital MRV across IMM

Financing Steps:

- ELENA or WB Technical Assistance

  - Action: Fund procurement of SCADA, EMS platforms

  - Structure: Combine with RE/EE investment portfolios

- EU4Energy or Covenant of Mayors Facility

  - Action: Leverage grant-funded expert support to design KPIs and reporting framework