Road map of the Project: Mersin Yenişehir District: Emission Reduction and Renewable Energy Integration Model for Residential and Commercial Buildings

### PHASE 1: STRATEGIC ALIGNMENT AND PREPARATION

#### 1. Align Project with International Priorities

- Confirm that your project aligns with goals of international funding bodies such as:

  - SECAP and the EU Green Deal;

  - LIFE Programme, Horizon Europe, EBRD Green Economy Transition, World Bank ECARES, etc.

#### 2. Formalize a Project Management Team

- Establish a cross-functional project team with defined roles:

  - Project Coordinator/Manager

  - Financial Officer (EU grant experienced)

  - Technical Experts (energy, construction, environment, public procurement)

  - Communication & Monitoring Specialist

3. Technical Scoping and Costing:

  - Define the model of finance (national, international, private)  Contribution) , legal issues, ownership of created results, etc.

  - Define building segments (e.g., first 500–1,000 buildings).

  - Detail technical specifications: solar PV (10kW), insulation (2,000m²), window upgrades, etc.

4. Readiness & Capacity Evaluation:

  - Fill out the EU Project Readiness Assessment

  - Score municipality capacity, experience, digital readiness, and financial systems.

### PHASE 2: FUNDING IDENTIFICATION AND APPLICATION

1. Choose the Most Relevant Calls:

| Component | Suggested Program |
| --- | --- |
| Technical preparation | ELENA (EIB), Gap Fund (WB/EIB) |
| Solar PV | ECARES (WB), TurSEFF (EBRD) |
| Building renovation | LIFE CET, GEFF (EBRD) |
| Innovation and monitoring | Horizon Europe (Built4People) |

More detailed info in Annex. 1

### PHASE 3 : PROJECT DEVELOPMENT AND APPLICATIONS

Objectives:

- Develop project plan, technical and financial documentation.

- Submit formal applications to funding programs.

Possible Actions:

- Apply for ELENA

  - Purpose: fund preparation of tender packages, engineering, energy audits.

  - Outcome: secure ~€2–3M for prep work on €363M investment.

- Submit LIFE CET Grant Application

  - Proposal for insulation, solar PV pilots, community education.

  - Emphasize SECAP link, CO2 reduction, and replicability.

- Apply to Horizon Europe

  - Submit under Cluster 5 or Built4People.

  - Focus on innovation in retrofitting, community monitoring, smart systems.

- Engage with EBRD Intermediaries (TSKB, Şekerbank)

  - Prepare for GEFF or TurSEFF loan agreements.

- Submit Request to City Climate Finance Gap Fund

  - Ask for free technical assistance to fine-tune the investment plan.

PHASE 4: PILOT IMPLEMENTATION

Objectives:

- Launch visible pilot projects.

- Build credibility and attract co-financing.

Possible Actions:

- Retrofit 500–1,000 Buildings

  - Implement insulation, PV installation, and monitoring.

  - Use ELENA-funded prep for procurement.

- Monitor and Report Results

  - Begin GHG tracking, community feedback loops.

PHASE 5: SCALE-UP AND DIVERSIFIED FINANCING

Objectives:

- Expand to remaining buildings.

- Attract private capital and national banks.

Possible Actions:

- Bundle Investment Packages

  - Divide into 5–6 lots (1,000–1,500 buildings each).

- Access Larger Loans and PPPs (to evaluate this opportunity)

  - Use WB/EBRD programs to secure concessional loans.

  - Consider working with IFC or Akbank/İklimsa for rooftop solar microfinancing.

- Explore Circular Economy Grants

  - From Horizon, EIB, or IKI (Germany) for waste and material reuse.

PHASE 6: EVALUATION, LEARNING AND REPLICATION

Objectives:

- Prove impact and set up a model for replication.

Possible Actions:

- Evaluation and KPIs

  - Document energy savings, emissions reduction, citizen satisfaction.

- Develop Replication Strategy

  - Package learnings for replication in other Mersin districts or municipalities.

- Engage with Policy Networks

  - Join EU Covenant of Mayors best-practice groups.

  - Present results in international donor platforms.

Financial Roadmap Summary (By Source)

| Source | Type | Estimated Volume | Purpose |
| --- | --- | --- | --- |
| ELENA (EIB) | Grant | €2–3 million | Project preparation |
| LIFE CET | Grant | €500 000 | EE pilot, training |
| World Bank ECARES | Loan / grant | €50–100 million | Solar PV rollout |
| EBRD TurSEFF/GEFF | Loan (via banks) | €50–100 million | Building retrofits |
| Horizon Europe | Grant | €5–15 million | Smart systems & innovation |
| Gap Fund (WB-EIB) | TA Grant | €250,000 | Planning support |
| Just Transition Fund | Blend (grant + loan) | €10–20 million | Employment, social inclusion |

Annexx 1 Detailed relevant international financing programs:

1. EU Grants and Support Programs

a. LIFE Programme – Clean Energy Transition (CET)

- Call: LIFE-2025-CET-LOCAL: Boosting the clean energy transition in cities and regions

- Eligible Activities: Building renovation, solar PV, technical assistance, public engagement, municipal energy strategies.

When LIFE will not fund solar panels: Simple infrastructure or equipment installation (i.e., standard rooftop PVs without added innovation or broader impact); Projects lacking broader environmental/climate policy relevance or innovation;Projects primarily about reducing operational energy bills without system-level transformation.

- Example:

If your municipality proposes solar panels as part of an integrated energy management system, linked to SECAP goals, combined with smart monitoring and public engagement—that would be eligible.

- Funding Type: Grants (60–95% co-financing)

- Recommendation: Apply to fund training programs, community outreach, and pilot energy renovations.

- Deadline: Open calls for 2025; proposals typically due by Q3 each year.

- Platform: EU Funding & Tenders Portal

b. ELENA Facility (European Investment Bank - EIB)

- Support Type: Grant for project development services (up to 90% of preparation costs)

- Scope: Feasibility studies, business plans, tender documents, bundling smaller investments.

- Minimum Investment Size: Project must exceed €30 million (eligible)

- Use Case for Yenişehir: Helps with preparing and bundling 7,500 building retrofits into bankable packages (~€363M).

- Amount Potential: €2–3 million for preparation costs.

- Website: ELENA Facility – EIB

c. Horizon Europe – Cluster 5: Climate, Energy and Mobility

- Funding Type: Research and Innovation Action (RIA) / Innovation Action (IA)

- Relevant Partnerships:

  - Built4People (B4P) – for sustainable renovation & energy-efficient buildings

  - Driving Urban Transitions (DUT) – urban retrofitting & mobility

- Grants for: Innovative urban retrofitting techniques, stakeholder engagement platforms, real-time monitoring systems.

- Potential Use: Funding demonstration projects in 500–1,000 buildings, including advanced technologies (e.g. smart meters).

- Budget: €95.5 billion total; Cluster 5 projects typically funded €3–10 million.

- Website: Horizon Europe

2. Multilateral Development Bank Financing

a. World Bank – ECARES Program

- Europe & Central Asia Renewable Energy Scale-Up

- Scope: $1 billion allocated to Türkiye for solar/storage investments

- Eligible: Municipalities with solar retrofit projects

- Support Types: Concessional loans, grants for technical studies, credit guarantees

- Specific Fit: PV installation for public and residential buildings (~10kW per building x 7,500 buildings = 75 MW potential)

- Benefit: Risk-sharing tools and technical advisory

- Website: World Bank Energy Programs

b. World Bank – Energy Efficiency in Public Buildings

- Budget: $300 million facility, scalable to municipal buildings

- Use Case: Co-financing insulation, window replacement, heating upgrades in public buildings

- Potential for Private Buildings: If structured under Public-Private Partnership (PPP) or community-led financing with oversight

- Recommendation: Engage via City Climate Finance Gap Fund or Sustainable Cities Platform

c. City Climate Finance Gap Fund (WB–EIB)

- Support: Technical assistance for low-carbon urban planning

- Use Case: Feasibility, financial structuring, and climate-smart infrastructure planning

- Amount: Up to €250,000 in grant-based advisory services

- Website: Gap Fund – GIZ

3. European Bank for Reconstruction and Development (EBRD)

a. TurSEFF III (Turkey Sustainable Energy Financing Facility)

- Total Size: €400 million

- Intermediaries: Local banks and leasing companies (TSKB, Şekerbank, Is Leasing)

- Eligible Measures: Solar PV, insulation, heating/cooling, lighting

- Use Case: Fund residential building retrofits via leasing or municipal credit lines

- Concessional Finance: Available via Clean Technology Fund (CTF)

b. GEFF Türkiye (Green Economy Financing Facility)

- Size: €500 million + €20M from CTF

- Mechanism: Municipal access via accredited banks; low-interest loans for green projects

- Use Case: Retrofit public or private housing stock to near-zero emission status

c. EBRD Technical Cooperation (TC)

- Scope: Capacity-building, project identification, training

- Use Case: Hire international experts for quality assurance, legal compliance, donor coordination

4. Climate Funds & Blended Finance Mechanisms

a. Just Transition Fund (JTF)

- Purpose: Economic transformation of high-emission regions

- Eligible Activities: Upskilling, new business creation, energy transformation

- Funding Mechanism: Blended – grants + loans (e.g., €1.5B grants + €10B loans from EIB)

- Potential: Mobilize up to €25 billion across EU candidate countries

b. International Climate Initiative (IKI – Germany)

- Eligible Projects: GHG mitigation, renewable energy, biodiversity, climate resilience

- Türkiye: Is a priority country

- Type: Grants for public institutions or NGO-led consortia

- Relevant Theme: Cooling, heat pumps, building envelope, solar installations

c. Climate Investment Funds (Clean Technology Fund – CTF)

- Türkiye’s Plan: $440 million for RE and EE

- Mechanism: Works via World Bank, EBRD, and local banks

- Use Case: Mobilize private capital for rooftop solar and energy retrofits

5. Cross-Border & Regional Programs

a. Interreg NEXT Mediterranean & Black Sea Basin CBC

- Themes: Energy efficiency, urban innovation, circular economy

- Eligible: Turkish municipalities as lead or partners

- Funding Level: Up to €5 million per project

- Co-Financing Rate: ~80%

6. Bilateral & Technical Assistance Instruments

a. Twinning (EU Pre-Accession Instrument)

- Objective: Strengthen institutional capacity of municipalities

- Use Case: Administrative and technical alignment with EU energy legislation

- Structure: Joint projects with EU member municipalities

b. Erasmus+ – Centers of Vocational Excellence (CoVE)

- Support: Vocational training for green jobs

- Use Case: Train workforce for retrofitting, solar installation, project monitoring

- Deadline: June 2025 for 2025 round

Alterantive : to create financial instrument – Fund for Renewable Energy Integration Model for Residential and Comertial buildings project.